India Space Academy — ISA Summer Training 2026

TECHNICAL DESIGN DOCUMENT

Project 7: AI-Assisted Crop Type / Cropping Pattern Mapping

Version 1.0  |  June 2026  |  Shivam Jaiswal

# 0. Document Control

| Field | Detail |
| --- | --- |
| Document Title | P7 Technical Design Document |
| Version | 1.0 (Initial) |
| Author | Shivam Jaiswal |
| Institution | Rajalakshmi Engineering College, Chennai |
| Programme | ISA Summer Training 2026 — Track 2: Remote Sensing & GIS using Python |
| Supervisor | Miss Alisha Sinha |
| Submission Deadline | 2 July 2026 |
| Status | APPROVED — proceed to implementation |

# 1. Project Overview

## 1.1 Title & Objective

Title: Crop Type and Cropping Pattern Mapping using Multi-season Sentinel-2 Satellite Data and Random Forest Machine Learning

Objective: To classify agricultural land in Ludhiana District, Punjab into cropping pattern categories (double cropping, single cropping, fallow) using phenology-derived NDVI time-series features from two crop seasons (Kharif 2024 and Rabi 2024–25), and to validate the classification using a Random Forest supervised classifier executed in Google Earth Engine with accuracy assessment performed in Python.

## 1.2 Study Area

| Parameter | Value |
| --- | --- |
| District | Ludhiana, Punjab, India |
| Area | ~3,767 km² |
| Coordinate System | EPSG:4326 (WGS 84) |
| Projected CRS (analysis) | EPSG:32643 (UTM Zone 43N) |
| Boundary Source | FAO GAUL Level-2 (ee.FeatureCollection('FAO/GAUL/2015/level2')) |
| Agricultural Context | Premier rice-wheat double-cropping belt; ~87% farmland under rice-wheat rotation (Kharif rice → Rabi wheat) |
| Cropping Intensity | >180% (majority double-cropped, irrigated) |

## 1.3 Scope Definition

This project maps cropping PATTERNS, not individual crop species, for the following reasons:

- Pattern classification (single / double / fallow) is fully derivable from NDVI phenology without requiring field-survey ground-truth labels.

- Species-level classification (rice vs. wheat vs. sugarcane) would require licensed ground-truth crop-type data unavailable for this study.

- Pattern-based approach is methodologically sound, published in peer-reviewed literature, and satisfies all ISA project requirements including the supervised ML classification and accuracy assessment steps.

# 2. Data Acquisition Plan

## 2.1 Satellite Imagery

| Parameter | Kharif 2024 (Rice) | Rabi 2024–25 (Wheat) |
| --- | --- | --- |
| Collection | COPERNICUS/S2_SR_HARMONIZED | COPERNICUS/S2_SR_HARMONIZED |
| Date Range | 1 June 2024 – 31 October 2024 | 1 November 2024 – 30 April 2025 |
| Cloud Filter | CLOUDY_PIXEL_PERCENTAGE < 10% | CLOUDY_PIXEL_PERCENTAGE < 10% |
| Composite Method | Median composite (per season) | Median composite (per season) |
| Spatial Resolution | 10 m (B4, B8); 20 m (B11 resampled) | 10 m (B4, B8); 20 m (B11 resampled) |
| Bands Used | B4 (Red), B8 (NIR), B11 (SWIR) | B4 (Red), B8 (NIR), B11 (SWIR) |
| NDVI Time Steps | ~monthly median (6 images) | ~monthly median (6 images) |

## 2.2 Ancillary Data

| Data | Source | Purpose |
| --- | --- | --- |
| AOI Boundary | FAO GAUL Level-2 (GEE) | Clip all imagery to Ludhiana District |
| Cloud Mask | S2 QA60 band (GEE built-in) | Per-pixel cloud/cirrus masking |
| Training Points (phenology-derived) | GEE — NDVI rule-based labelling | RF training samples (no field survey needed) |
| Validation Points | Stratified random sample (GEE) | Held-out accuracy assessment |

# 3. Locked Phenology Thresholds

All thresholds are sourced from peer-reviewed literature and fixed before any GEE script execution. No post-hoc threshold tuning is permitted.

| Parameter | Threshold Value | Justification | Source |
| --- | --- | --- | --- |
| Crop presence (seasonal) | NDVI ≥ 0.4 | Vegetated pixel floor; below = bare/fallow | Misra et al. (2022, Appl. Sci. 12, 12583); Frontiers (2023) |
| Peak crop NDVI (heading) | ≥ 0.5 | Rice Aug–Sep peak ~0.60–0.75; Wheat Feb–Mar peak ~0.60–0.72; 0.5 = conservative floor | Gumma et al. (2022, Photogramm. Eng.); Ludhiana Sentinel-2 study |
| Double cropping rule | 2 peaks ≥ 0.5 (one Kharif window, one Rabi window) | Two NDVI humps = two completed crop cycles | Gumma et al. (2022); Thenkabail et al. approach |
| Single cropping rule | 1 peak ≥ 0.5 in either window; other window mean < 0.4 | One completed crop cycle only | Gumma et al. (2022) |
| Fallow / non-crop | Annual max NDVI < 0.4 | Both seasons below crop-presence floor | Misra et al. (2022, Appl. Sci.) |
| Inter-season trough (Oct–Nov) | NDVI ~0.06–0.15 | Bare field after rice harvest, before wheat emergence | Gangetic zone study (2021, Environ. Dev. Sustain.) |
| Season onset/offset (adaptive) | NDVIth = NDVImin + 0.3 × (NDVImax − NDVImin) | Standard threshold method for SoS/EoS detection | Descals et al. (2021) via multi-year mapping paper |
| NDVI smoothing | Savitzky-Golay filter (window=7, poly order=3) | Removes cloud/noise artifacts from NDVI time series | Misra et al. (2022, Appl. Sci.) |

## 3.1 Phenology Calendar — Ludhiana

Month:   Jun  Jul  Aug  Sep  Oct  Nov  Dec  Jan  Feb  Mar  Apr

────────────────────────────────────────────────────────

Rice:    sow  ↑    peak peak harv  —    —    —    —    —    —

Wheat:    —    —    —    —    —   sow   ↑    ↑   peak harv  —

NDVI:    0.1  0.4  0.65 0.70 0.2  0.1  0.3  0.55 0.68 0.5  0.1

────── Kharif peak ──────    ──────── Rabi peak ────────

# 4. Functional Requirements

| FR-ID | Requirement | Priority | Acceptance Criterion |
| --- | --- | --- | --- |
| FR-01 | Load and clip Sentinel-2 SR Harmonized imagery to Ludhiana District AOI for both seasons | Must Have | GEE Map renders Ludhiana boundary with clipped imagery visible |
| FR-02 | Apply cloud masking using QA60 band for all images | Must Have | Cloud-masked composite shows <5% residual cloud contamination visually |
| FR-03 | Compute monthly NDVI composites for Kharif 2024 (Jun–Oct) and Rabi 2024–25 (Nov–Apr) | Must Have | 12 monthly NDVI layers exported; value range 0.0–1.0 |
| FR-04 | Compute seasonal peak NDVI for both Kharif and Rabi seasons | Must Have | Two single-band rasters: ndvi_kharif_peak, ndvi_rabi_peak |
| FR-05 | Generate phenology-derived training labels using locked thresholds (Section 3) | Must Have | Three-class label raster: 1=double crop, 2=single crop, 3=fallow |
| FR-06 | Extract stratified training samples from label raster (min 300 points per class) | Must Have | Training FC exported; sample counts verified per class |
| FR-07 | Train Random Forest classifier (50 trees) on 8-band feature stack | Must Have | RF classifier trained; variable importance output visible in GEE console |
| FR-08 | Classify full Ludhiana extent; export classified raster to Google Drive | Must Have | GeoTIFF exported at 10 m resolution; 3 classes visible in QGIS |
| FR-09 | Perform accuracy assessment (confusion matrix, OA, kappa) using held-out validation set in Python | Must Have | OA ≥ 80%, kappa ≥ 0.70 (target); all metrics reported in report |
| FR-10 | Export NDVI time-series chart and classification map to Google Drive for QGIS cartography | Must Have | All output files present in Drive folder P7_CropMap_Ludhiana |
| FR-11 | Generate vector polygons of classified crop zones; calculate area statistics (km²) per class | Must Have | Shapefile with area_km2 field; matches raster pixel-count area within 1% |
| FR-12 | Produce 5+ cartographic map outputs in QGIS at 300 DPI | Must Have | PNG exports: AOI, NDVI Kharif, NDVI Rabi, Classification, Area chart |
| FR-13 | Publish all scripts and outputs to GitHub repository | Must Have | Repo publicly accessible; structured directories; README present |

# 5. Non-Functional Requirements

| NFR-ID | Requirement | Target |
| --- | --- | --- |
| NFR-01 | GEE compute — Ludhiana AOI at 10 m is ~37× denser than Chennai (P2). Use scale=30 m for training sample extraction to avoid memory errors. | No GEE memory exceeded error on any script |
| NFR-02 | Classification export scale: 10 m preferred; fall back to 20 m if export times out. | Export completes within 30 min on GEE community tier |
| NFR-03 | All NDVI thresholds fixed before execution; no post-hoc tuning. | Thresholds match Section 3 in all scripts |
| NFR-04 | Python accuracy assessment must use the same validation points exported from GEE (no resampling). | Confusion matrix computed from GEE-exported CSV |
| NFR-05 | ISA policy compliance — no AI-generated report text; all cited literature personally explainable. | All 8+ cited papers reviewed by author |
| NFR-06 | GitHub repo structure mirrors P2 conventions (scripts/, outputs/rasters/, outputs/vector/, outputs/maps/, data/, report/). | Directory structure present at first commit |

# 6. GEE Script Architecture

Five scripts, executed sequentially. Each script is self-contained and must run successfully before the next begins. Output naming convention: P7_Script_XX.

| Script | Name | Inputs | Key Operations | Outputs |
| --- | --- | --- | --- | --- |
| Script 01 | AOI & Data Validation | FAO GAUL L2 | Load Ludhiana boundary; verify AOI area; print image count per season; display RGB composite | Console: image counts, AOI area; Map: AOI + RGB |
| Script 02 | NDVI Time-Series | S2_SR_HARMONIZED, AOI | Cloud mask (QA60); monthly NDVI composites (12 months); seasonal mean and peak NDVI; NDVI chart | Exports: ndvi_kharif_peak.tif, ndvi_rabi_peak.tif, ndvi_timeseries_chart.png |
| Script 03 | Phenology Labels & Training | ndvi_kharif_peak, ndvi_rabi_peak, AOI | Apply threshold rules → 3-class label raster; stratified sample extraction (300/class); feature stack assembly (8 bands) | Exports: training_points.csv, label_raster.tif, feature_stack.tif |
| Script 04 | RF Classification | feature_stack, training_points | Train RF (50 trees, smileRandomForest); classify full extent; variable importance; apply mask (non-ag areas) | Exports: crop_classification.tif, variable_importance.csv |
| Script 05 | Validation & Stats | crop_classification, validation_points | Confusion matrix in GEE; area statistics per class; export validation CSV; final map visualization | Exports: validation_points.csv, area_stats.csv, final_classified_map.tif |

## 6.1 Feature Stack (8 Bands)

The RF classifier receives an 8-band image stack per pixel. These are the input features:

| Band # | Feature | Season | Rationale |
| --- | --- | --- | --- |
| 1 | NDVI_kharif_peak | Kharif (Aug–Sep) | Peak rice greenness; discriminates double-crop from fallow |
| 2 | NDVI_rabi_peak | Rabi (Feb–Mar) | Peak wheat greenness; discriminates double-crop from single Kharif |
| 3 | NDVI_kharif_mean | Kharif (Jun–Oct) | Seasonal mean; reduces peak-timing noise |
| 4 | NDVI_rabi_mean | Rabi (Nov–Apr) | Seasonal mean; captures low-NDVI fallow |
| 5 | B4_kharif (Red) | Kharif median | Spectral texture; helps separate water/urban from crop |
| 6 | B8_kharif (NIR) | Kharif median | NIR reflectance; key for vegetation classification |
| 7 | B11_kharif (SWIR) | Kharif median | Moisture-sensitive; separates rice (wet) from other crops |
| 8 | NDVI_delta | Derived | ndvi_kharif_peak − ndvi_rabi_peak; cropping asymmetry feature |

## 6.2 Training Sample Strategy

Training labels are generated programmatically from the phenology threshold rules (Section 3) — no manual digitizing required. This is the semi-supervised approach that makes the project viable without field survey data.

| Class | Label Value | Rule | Target Sample Count |
| --- | --- | --- | --- |
| Double Cropping | 1 | ndvi_kharif_peak ≥ 0.5 AND ndvi_rabi_peak ≥ 0.5 | 300 points |
| Single Cropping | 2 | (ndvi_kharif_peak ≥ 0.5 AND ndvi_rabi_peak < 0.4) OR (ndvi_rabi_peak ≥ 0.5 AND ndvi_kharif_peak < 0.4) | 300 points |
| Fallow / Non-crop | 3 | Annual max NDVI < 0.4 | 300 points |

Train/validation split: 70/30 stratified per class. Validation points exported separately to CSV and used in Python accuracy assessment (Script 05 + Python step).

# 7. Python Accuracy Assessment Plan

Executed locally after GEE export. Uses the validation CSV exported from Script 05.

| Output | Method | Library | Deliverable |
| --- | --- | --- | --- |
| Confusion Matrix | sklearn.metrics.confusion_matrix | scikit-learn | Heatmap PNG (OUT_PY01) |
| Overall Accuracy (OA) | sklearn.metrics.accuracy_score | scikit-learn | Printed + in report table |
| Kappa Coefficient | sklearn.metrics.cohen_kappa_score | scikit-learn | Printed + in report table |
| Per-class F1 Score | sklearn.metrics.classification_report | scikit-learn | Table in report |
| NDVI Time-Series Plot | matplotlib + pandas | matplotlib | Line chart PNG (OUT_PY02) |
| Area Bar Chart | matplotlib | matplotlib | Class area bar chart PNG (OUT_PY03) |

# 8. QGIS Cartography Plan

| Map ID | Title | Layer(s) | Style | DPI |
| --- | --- | --- | --- | --- |
| OUT01 | Study Area & AOI | Ludhiana boundary + India basemap | Boundary highlight, labels | 300 |
| OUT02 | Kharif NDVI Peak Map | ndvi_kharif_peak.tif | Green gradient 0.0–1.0 | 300 |
| OUT03 | Rabi NDVI Peak Map | ndvi_rabi_peak.tif | Yellow-green gradient 0.0–1.0 | 300 |
| OUT04 | Crop Classification Map | crop_classification.tif | 3-class: green=double, yellow=single, grey=fallow | 300 |
| OUT05 | Area Statistics Chart | area_stats.csv | Bar chart inset or standalone PNG | 300 |

All maps: scale bar, north arrow, legend, coordinate grid, title block with author/date/projection. EPSG:32643 for spatial display.

# 9. Risk Register

| Risk ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | GEE memory error on 10 m classification over 3,767 km² | High | High | Export at 20 m; use .reproject() to force consistent scale; split AOI into tiles if needed |
| R-02 | High cloud cover in Kharif 2024 (monsoon) → sparse NDVI composites | Medium | High | Extend Kharif window to May–Nov; use maximum NDVI composite instead of median for peak detection |
| R-03 | Training class imbalance (fallow may be rare in Ludhiana) | Medium | Medium | Cap class samples at 300 each using stratified sampling; use RF with class_weight balancing if needed in Python |
| R-04 | OA < 80% on first run | Low–Med | Medium | Tune RF to 100 trees; add SWIR band; review misclassified samples and adjust threshold rules |
| R-05 | GitHub push timeout (large GeoTIFFs) | Low | Low | Use .gitignore for raw rasters; store only scripts + outputs/maps PNGs in repo; link Drive folder in README |
| R-06 | July 2 deadline pressure with both P2 and P7 | High | High | P2 complete; P7 GEE scripting starts immediately after TDD sign-off; checkpoint-based execution (one script per session) |

# 10. Deliverables Checklist

| ID | Deliverable | Format | Status |
| --- | --- | --- | --- |
| D-01 | 5 GEE Scripts (Script 01–05) | .js files in /scripts/ | Pending |
| D-02 | NDVI Kharif Peak raster | GeoTIFF, 10/20 m | Pending |
| D-03 | NDVI Rabi Peak raster | GeoTIFF, 10/20 m | Pending |
| D-04 | Phenology label raster (3-class) | GeoTIFF | Pending |
| D-05 | Training points CSV | .csv (GEE export) | Pending |
| D-06 | Validation points CSV | .csv (GEE export) | Pending |
| D-07 | Crop classification raster | GeoTIFF, 10/20 m | Pending |
| D-08 | Area statistics CSV | .csv | Pending |
| D-09 | Confusion matrix heatmap | PNG 300 DPI | Pending |
| D-10 | NDVI time-series plot | PNG 300 DPI | Pending |
| D-11 | Area bar chart | PNG 300 DPI | Pending |
| D-12 | 5 QGIS cartographic maps | PNG 300 DPI each | Pending |
| D-13 | Crop zone vector polygons | Shapefile + GeoJSON | Pending |
| D-14 | Final project report (.docx) | Word document, 8 sections | Pending |
| D-15 | GitHub repository (public) | URL in report | Pending |

# 11. Sign-off

This TDD is locked. All GEE scripts must implement the thresholds, feature stack, and architecture defined herein. Any deviation requires TDD revision before execution.

| Role | Name | Status |
| --- | --- | --- |
| Author | Shivam Jaiswal | Approved |
| Technical Lead | Claude (Anthropic) | Approved — proceed to Script 01 |
| Supervisor | Miss Alisha Sinha | Pending review |

End of Document — P7 TDD v1.0